## Slide 1: Natural Gas Distribution Vendor Management Plan MGMT-6063-(01)-24W
Group 07 | 
Terin Chacko Hitenkumar B. Patel S M Rakibul Basher Gihan Shamike Liyanage | 1117845 1120292 1168369 1142109
Submitted for: Prof. Mona Brennan-Coles Submitted Date: 04/04/2024 | 
Notes: Good morning/afternoon, everyone. Today, I'll be presenting our project procurement plan for the Solid Works - SketchUp project to the IT Support & Services Department (ISSD). Let's dive into it.

## Slide 2: Vendor Management Plan
Introduction
To maintain alignment with corporate goals, objectives, and needs, a vendor management plan is a structured framework that describes the strategies, processes, and procedures for choosing, managing, and supervising vendors or suppliers. It acts as a guide for establishing and preserving solid, cooperative relationships with suppliers, promoting efficient communication, controlling risks, and guaranteeing the provision of high-quality goods or services.
Notes: In order to maintain alignment with corporate goals, objectives, and needs, a vendor management plan is a structured framework that describes the strategies, processes, and procedures for choosing, managing, and supervising vendors or suppliers. It acts as a guide for establishing and preserving solid, cooperative relationships with suppliers, promoting efficient communication, controlling risks, and guaranteeing the provision of high-quality goods or services.

## Slide 3: Vendor Management plan for Natural Gas Distribution
Vendor management plan purpose and importance to buyer:
Strategic Alignment.
Risk Mitigation.
Cost Optimization.
Operational Efficiency.
Continuous Improvement
Notes: Let’s underscore the importance and purpose of a Vendor Management Plan, particularly its significance to the buyer. In today's dynamic business landscape, where collaboration with external partners is essential, a well-structured Vendor Management Plan serves as a guiding beacon for achieving strategic objectives and ensuring operational excellence. Let's delve into the core aspects of its purpose and importance to the buyer:
Strategic Alignment:
  At the heart of every successful Vendor Management Plan lies strategic alignment. It ensures that the capabilities of chosen vendors resonate with the buyer's organizational objectives. By carefully selecting vendors who can effectively support and contribute to the buyer's goals, we pave the way for seamless collaboration and mutual success.
Risk Mitigation:
  Another critical aspect is risk mitigation. The Vendor Management Plan acts as a shield against potential disruptions, failures, or financial losses. Through meticulous assessment and monitoring, we identify, and address risks associated with vendor relationships, safeguarding the buyer's interests and ensuring business continuity.
Cost Optimization:
  Cost optimization is a key pillar of any effective Vendor Management Plan. By employing competitive bidding, negotiation, and ongoing performance evaluation, we strive to maximize the value derived from vendor partnerships. This not only leads to cost-effective vendor selection but also ensures optimal utilization of resources, ultimately driving profitability for the buyer.
Operational Efficiency:
  Operational efficiency is a cornerstone of organizational success, and a robust Vendor Management Plan plays a pivotal role in achieving it. Through standardized processes, streamlined procedures, and effective communication channels, we enhance productivity and collaboration both internally and with external vendors. This fosters a culture of efficiency and excellence throughout the buyer's operations.
Continuous Improvement:
  Last but certainly not least, continuous improvement lies at the core of a dynamic Vendor Management Plan. By conducting regular performance reviews, gathering feedback, and embracing innovation, we adapt and evolve in response to changing market conditions and organizational needs. This ensures that our vendor relationships remain agile, resilient, and aligned with the buyer's evolving requirements.
The purpose and importance of a Vendor Management Plan to the buyer cannot be overstated. It serves as a strategic roadmap, guiding us towards successful partnerships, mitigating risks, optimizing costs, enhancing operational efficiency, and fostering a culture of continuous improvement. As we navigate the complexities of today's business landscape, let us embrace the power of effective vendor management to drive sustainable growth and success.

## Slide 4: Issues Impacting Vendor Relationships in Natural Gas Distribution
1. Understand Past Relationships.
To enhance future cooperation and understanding the approach of the supplier analyzing the past relationship with the supplier is very essential.
2. Treat Relationship as a Journey, Not an Event.
Consider the relationship with the vendor as a continuous process. It will help to build long term relationship, reliability, and trust.
3. Know Your Company’s Reciprocal Relationships.
Since reciprocal relationships encompass a number of shared responsibilities and interdependencies, they may enhance coordination, efficiency, and effectiveness throughout the natural gas distribution industry's supply chain.
Notes: Recommendation for understanding past relationship:
Conduct overall study and analysis of previous vendor relationships and examine pattern trend and opportunities of vendor relationships.
Recommendation for Treat Relationship as a Journey, Not an Event:
Long term partnership strategy and frequent meetings, feedback helps to build trust and reliability. It is also important to frequently modified, analyse and asses vendor capabilities.
Recommendation for Know Your Company’s Reciprocal Relationships:
Proper identification of rules, responsibilities and expectation is essentials. Promote and support cross-functional cooperation, information exchange, and problem-solving to take use of group skills, assets, and talents to accomplish shared objectives and promote ongoing development.

## Slide 5: Cont’d…
4. Focus on Managing a Dynamic Strategy.
By adopting a dynamic approach to vendor management in the natural gas distribution sector where operational excellence, innovation, and sustainability are critical success factors organizations may adapt, develop, and succeed in a competitive and rapidly changing market.
5. Know What Good Looks Like.
In the natural gas distribution industry, where sustainability, safety, compliance, and reliability are critical success factors, an understanding of what constitutes "good" performance, quality, and value from suppliers is essential for fostering excellence, responsibility, and continual improvement.
Notes: Recommendation for Focus on Managing a Dynamic Strategy:
To increase the supply chain's capacity for visibility, transparency, and decision-making, make investments in digital transformation, data analytics, and technology. Encourage the trial, investigation, and absorption of innovative ideas, creative approaches, and efficient procedures by creating an atmosphere that is conducive to ongoing learning, creativity, and improvement. Recommendation for Know What Good Looks Like:
Establish and maintain standards, requirements, and expectations for the selection, management, and engagement of suppliers in collaboration with departments, teams inside the company, and external partners. To pinpoint areas for improvement, recognize successes, and make informed choices, periodically monitor, assess, and examine vendor performance in respect to certain metrics, benchmarks, and standards.

## Slide 6: Roles and Responsibilities
Role | Tasks | Responsibilities
Chief Supply Chain Officer (CSCO) - Keva Tokaib | Oversees the entire project and provides strategic direction. | Approve vendor selection criteria and final vendor choice. Ensure alignment of vendor management activities with organizational goals. Resolve escalated issues and provide guidance to the team.
Director of Procurement - Oku Vurika | Leads the procurement team responsible for selecting and managing the vendor. | Develop vendor selection criteria in collaboration with project stakeholders. Oversee vendor contract negotiations and ensure compliance with procurement policies. Monitor vendor performance throughout the project duration.
Notes: Let's discuss the crucial roles and responsibilities in the implementation and maintenance of Vendor Management for our supply chain improvement project in the natural gas distribution industry.
Firstly, let's delve into the pivotal role of the Chief Supply Chain Officer, represented by Keva Tokaib. Keva oversees the entire project and provides strategic direction. Their responsibilities include approving vendor selection criteria and the final vendor choice, ensuring alignment with our organizational goals. Moreover, Keva plays a vital role in resolving escalated issues and providing guidance to the team, ensuring that we stay on track towards achieving our objectives.
Next, we have the Director of Procurement, Oku Vurika, who leads the procurement team responsible for selecting and managing the vendor. Oku's tasks encompass developing vendor selection criteria in collaboration with project stakeholders. Additionally, they oversee vendor contract negotiations and ensure compliance with procurement policies. Monitoring vendor performance throughout the project duration falls under Oku's purview, ensuring that our vendor relationships remain robust and effective.
In essence, both Keva and Oku play indispensable roles in ensuring the success of our supply chain improvement project. Their leadership, strategic decision-making, and dedication are instrumental in driving our project forward and achieving our objectives.

## Slide 7
Project Manager | Leads the day-to-day implementation of the vendor management plan. | Develop and maintain project timelines, budgets, and deliverables. Coordinate communication between stakeholders and the vendor. Monitor project progress and address any issues or risks.
Vendor Management Team | Ensures effective communication and collaboration with the chosen vendor. | Liaise with the vendor to identify supply chain improvement opportunities. Collaborate with internal teams to implement vendor recommendations. Monitor and evaluate vendor performance post-implementation.
Subject Matter Experts (SMEs) | Provide specialized knowledge and guidance related to supply chain issues. | Assist in identifying supply chain improvement opportunities. Review and validate vendor recommendations and implementation plans. Provide training and support to employees on new processes or technologies.
Notes: Next, we have the Project Manager, the linchpin of our operation. This individual leads the day-to-day implementation of the vendor management plan. Their tasks include developing and maintaining project timelines, budgets, and deliverables. Additionally, they are tasked with coordinating communication between stakeholders and the vendor, ensuring seamless collaboration and alignment. Importantly, the Project Manager will monitor project progress diligently and address any issues or risks that may arise along the way. Their leadership and attention to detail will be vital in keeping our project on track and achieving our goals.
Then, we have the Vendor Management Team, whose role is to ensure effective communication and collaboration with the chosen vendor. They will act as the bridge between our organization and our vendor, liaising with them to identify supply chain improvement opportunities. Collaborating with internal teams, they will implement vendor recommendations to drive positive change within our supply chain. Furthermore, the Vendor Management Team will diligently monitor and evaluate vendor performance post-implementation, ensuring that we derive maximum value from our partnership.
Afterward, we have our Subject Matter Experts (SMEs), whose specialized knowledge and guidance are invaluable to our project's success. These individuals will assist in identifying supply chain improvement opportunities, leveraging their expertise to drive innovation and efficiency. They will review and validate vendor recommendations and implementation plans, ensuring that they align with industry best practices and our organizational goals. Additionally, our SMEs will provide crucial training and support to our employees on new processes or technologies, empowering them to adapt and thrive in an ever-evolving landscape.

## Slide 8
Finance Department | Manages financial aspects related to the vendor contract and project budget. | Review vendor proposals and negotiate pricing terms. Track project expenditures and ensure adherence to budget constraints. Approve payments to the vendor based on deliverables and milestones.
Human Resources Department | Supports organizational change management efforts related to the project. | Communicate project objectives and changes to employees. Provide training and development opportunities to enhance employee skills. Address any employee concerns or resistance to change.
Notes: Now let’s focus on the Finance Department, the custodians of our financial well-being. This department is tasked with managing all financial aspects related to the vendor contract and project budget. Their responsibilities include reviewing vendor proposals and negotiating pricing terms to ensure that we achieve the best value for our investments. Additionally, they meticulously track project expenditures and ensure adherence to budget constraints, ensuring that we remain financially prudent throughout the project lifecycle. Furthermore, the Finance Department plays a crucial role in approving payments to the vendor based on deliverables and milestones, ensuring that our financial commitments align with the value delivered by our vendor partners.
Moving on to the Human Resources Department, the cornerstone of our organizational development efforts. This department is instrumental in supporting our organizational change management efforts related to the project. Their responsibilities include communicating project objectives and changes to our employees, fostering transparency and alignment throughout the organization. Moreover, they provide training and development opportunities to enhance employee skills, ensuring that our workforce is equipped to adapt and thrive in the face of change. Importantly, the Human Resources Department is tasked with addressing any employee concerns or resistance to change, fostering a supportive and collaborative environment where our people can flourish.
In conclusion, the Finance and Human Resources departments play indispensable roles in our journey towards supply chain excellence. Through their expertise, diligence, and dedication, they ensure that our project remains financially sustainable and that our people are empowered to embrace change and drive success.

## Slide 9: RACI Chart
Role/Task | Responsible | Accountable | Consulted | Informed
Develop vendor selection criteria | Director of Procurement | CSCO | Project Manager, SMEs | Finance Department, HR Department
Vendor contract negotiations | Director of Procurement | CSCO | Project Manager | Finance Department
Monitor vendor performance | Project Manager | CSCO | Director of Procurement | Vendor Management Team
Coordinate communication with stakeholders | Project Manager | CSCO | Vendor Management Team, SMEs | HR Department
Review and validate vendor recommendations | SMEs | CSCO | Director of Procurement | Project Manager
Track project expenditures | Finance Department | CSCO | Director of Procurement | Project Manager
Communicate project objectives to employees | HR Department | CSCO | Project Manager | -
Notes: Let's dive into the specifics of our RACI chart:
Developing vendor selection criteria: The Director of Procurement takes the lead in developing these criteria, with oversight from the Chief Supply Chain Officer (CSCO). They will collaborate with the Project Manager and Subject Matter Experts (SMEs) to ensure that the criteria align with our organizational goals. Meanwhile, the Finance Department and HR Department will be kept informed of these developments.
Vendor contract negotiations: Once again, the Director of Procurement leads the charge in negotiating vendor contracts, with accountability resting with the CSCO. The Project Manager will be consulted throughout this process, while the Finance Department will remain closely informed to ensure financial prudence.
Monitoring vendor performance: Here, the Project Manager takes on the responsibility of monitoring vendor performance, with oversight from the CSCO. The Director of Procurement will be consulted as necessary, while the Vendor Management Team will be kept informed to ensure effective collaboration.
Coordinating communication with stakeholders: The Project Manager plays a pivotal role in coordinating communication with stakeholders, with the CSCO providing oversight. Both the Vendor Management Team and SMEs will be consulted to ensure that communication is clear and consistent. Additionally, the HR Department will be kept informed to address any employee concerns.
Reviewing and validating vendor recommendations: Our SMEs are responsible for reviewing and validating vendor recommendations, with accountability resting with the CSCO. The Director of Procurement will be consulted to ensure alignment with procurement policies, while the Project Manager will be kept informed of any developments.
Tracking project expenditures: The Finance Department takes the lead in tracking project expenditures, with oversight from the CSCO. The Director of Procurement will be consulted to ensure adherence to budget constraints, while the Project Manager will be kept informed of financial updates.
Communicating project objectives to employees: Lastly, the HR Department is tasked with communicating project objectives to employees, with accountability resting with the CSCO. The Project Manager will be consulted to ensure alignment with project timelines and objectives.

## Slide 10: Vendor Selection
 | Step | Case | Tools
1. | Identify Project Requirements | The project may require expertise in supply chain optimization, data analytics, and change management. | Stakeholder interviews, internal process analysis, and benchmarking against industry standards can help identify specific project requirements.
2. | Develop Vendor Selection Criteria | Criteria may include vendor experience in similar projects, technical expertise, financial stability, and cultural fit. | A scoring matrix or decision matrix can be used to objectively evaluate potential vendors based on predefined criteria.
3. | Market Research and Vendor Shortlisting | Research potential vendors through industry publications, online directories, and referrals. Shortlist vendors based on their alignment with the selection criteria. | Online vendor databases, industry reports, and professional networks can aid in identifying potential vendors.
4. | Request for Proposal (RFP) or Request for Information (RFI) | Prepare an RFP or RFI document outlining project requirements, evaluation criteria, and submission guidelines. | Procurement software platforms can streamline the RFP/RFI process by automating document creation, distribution, and response tracking.
Notes: Let's delve into the steps of our vendor selection process,
Firstly, we begin by identifying our project's requirements. We recognize that our project demands expertise in supply chain optimization, data analytics, and change management. To pinpoint these needs accurately, we conduct stakeholder interviews, analyze internal processes, and benchmark against industry standards.
Next, we move on to developing our vendor selection criteria. It's essential to establish clear guidelines for evaluating potential vendors. Our criteria encompass vendor experience in similar projects, technical expertise, financial stability, and cultural fit. We'll employ tools such as scoring matrices to ensure an objective assessment.
Following this, we conduct market research and vendor shortlisting. We scour industry publications, online directories, and seek referrals to identify potential vendors. Our aim is to create a shortlist of vendors who closely align with our selection criteria. Leveraging online vendor databases, industry reports, and professional networks, we'll efficiently identify the most suitable candidates.
Now, we move onto the crucial step of issuing a Request for Proposal (RFP) or Request for Information (RFI). This document will outline our project requirements, evaluation criteria, and submission guidelines. By clearly communicating our expectations, we ensure that vendors provide us with relevant and comprehensive proposals. To streamline this process, we'll utilize procurement software platforms, automating document creation, distribution, and response tracking.

## Slide 11: Cont’d…
5. | Vendor Evaluation and Selection | Evaluate vendor proposals based on the defined criteria, conduct interviews or presentations with shortlisted vendors, and select the vendor that best meets the project needs. | Evaluation templates, scoring rubrics, and decision matrices can facilitate the comparison of vendor proposals and aid in the selection process.
6. | Due Diligence and Contract Negotiation | Conduct background checks, verify references, and negotiate contract terms and pricing with the selected vendor. | Contract management software, legal review tools, and financial analysis tools can assist in due diligence and contract negotiation processes.
7. | Final Vendor Selection | Confirm the selection of the vendor based on the evaluation outcomes and finalize the contract agreement. | Project management software can help track and document the final vendor selection process, including contract signing and vendor onboarding.
8. | Continuous Monitoring and Evaluation | Establish key performance indicators (KPIs) and monitoring mechanisms to track vendor performance throughout the project lifecycle. | Vendor management software, dashboards, and performance scorecards can provide real-time visibility into vendor performance metrics.
Notes: Next, we have the evaluation and selection of vendors. We have meticulously defined our criteria and thoroughly assessed vendor proposals. Now, it's time to make our choice. Through interviews and presentations with shortlisted vendors, we aim to identify the partner that aligns best with our project needs. Our use of evaluation templates, scoring rubrics, and decision matrices ensures an objective and informed decision-making process.
Moving forward, due diligence and contract negotiation are paramount. We owe it to ourselves to conduct thorough background checks, verify references, and negotiate favorable contract terms with our selected vendor. Leveraging contract management software, legal review tools, and financial analysis aids us in ensuring a mutually beneficial agreement that sets the stage for a successful partnership.
With the contract in hand, we finalize the vendor selection. This marks a significant milestone in our journey towards supply chain improvement. Our meticulous documentation using project management software allows us to track every step of this process, ensuring transparency and accountability.
Finally, we have continuous monitoring and evaluation are essential for the long-term success of our project. By establishing key performance indicators and monitoring mechanisms, we can track vendor performance throughout the project lifecycle. Vendor management software, dashboards, and performance scorecards provide us with real-time insights, enabling us to address any issues promptly and optimize performance.
In conclusion, by following this structured approach and leveraging the right tools and techniques, we are poised to identify the most suitable vendor partner for our supply chain improvement project. Our commitment to due diligence, continuous monitoring, and evaluation ensures that we not only select the right vendor but also foster a collaborative and mutually beneficial relationship.

## Slide 12: Relation Management
Why Vendor Relationship Management (VRM) is crucial for Ankita Xator’s Supply chain Project
Project Complexity & Length: To overcome obstacles, a two-year project requiring good relationships with suppliers for transparent communication and teamwork is needed.
Strategic Collaboration: The vendor works on significant supply chain enhancements as a part of the group's efforts.
Stakeholder Management: VRM promotes cooperation and guarantees that every stakeholder are in agreement with the project's objectives.
Risk Mitigation: Early detection and resolution of possible hazards helps prevent them from impeding progress.
Knowledge Exchange & Worker Training: For new procedures to be adopted over time, a strong relationship is necessary to provide effective transfer of knowledge and clear interaction.
Notes: Speaker Note:
The supply chain improvement initiative by Ankita Xator depends on an effective Vendor Relationship Management (VRM) approach. Due to the project's strategically nature, lengthier timetable, and difficulty, a cooperative relationship with the selected vendor is required. Transparent interaction, efficient stakeholder management, proactive risk reduction, and efficient transfer of knowledge to our employees are all guaranteed by VRM. Long-term achievement and major enhancements to our supply chain can be achieved by working together closely with our vendor as an extension of our company.

## Slide 13: Relation Management
Building a Strong Partnership with the Consulting Firm
Collaborative Contract: Go above the standard vendor-client arrangement to create a cooperative agreement. Establish straightforward interaction routes, roles, goals, metrics for achievement, negotiation, and change administration.
Committed Project Team: Assign a project manager to oversee the group and create the center of communication within our organization. This group will coordinate internal teamwork, foster stakeholder involvement, and oversee interaction with the experts.
Constant Monitoring and Assessment: Arrange frequent gatherings to discuss updates on progress, resolve problems, and ensure alignment. Establish precise measurements and reporting frameworks to monitor the project's progress toward its objectives. Evaluate development and consultant efficiency by conducting assessments of performance.
Knowledge Transfer & Training: Set up seminars and training sessions so employees can benefit from the experience of the consulting company. This promotes knowledge exchange, trust, and higher staff commitment to improvements.
Executive Relationship Management: Designate a top director as the consulting firm's primary point of connection. This person will promote the collaboration, guarantee a happy workplace, and handle any new issues that may arise.
Notes: Speaker Note:
Establishing a solid working relationship with the selected consulting business is essential to optimizing the outcome of our supply chain project. To do that, this one-slide presentation outlines important techniques. We can guarantee open discussion, effective problem-solving, and successful delivery of the project by cooperating on the contract, forming a specialized project team, and putting procedures for ongoing monitoring, exchange of information, and senior management of relationships in place. We may jointly take advantage of the consulting firm's experience to meet our supply chain objectives.

## Slide 14: Relation Management
The Project Manager: Cornerstone of a Successful Partnership
Project Execution Champion: Oversees all facets of project completion, making sure that the budget, timeline, and scope are followed.
Communication Hub: A single point for interaction that makes it easier for internal employees and the consulting business to communicate effectively.
Problem-Solving Partner: Works with professionals to discover solutions while constantly identifying and addressing project difficulties.
Stakeholder Management Expert: Ensures everybody is in agreement by managing standards and engagement for all stakeholders, including the internal groups and Akita Xator, Keva Tokaib, and Oku Vurika.
Partnership Advocate: During the course of the project, the relationship's advocate promotes mutual confidence and collaboration within the project staff and the consulting company.
Notes: Speaker Notes:
Properly managing the connection with the consulting business requires a good Project Manager. Together with consultants, they supervise the implementation of projects, act as a central point for discussion, and support solving issues. In order to keep everybody aware and on the same page, project managers are also masters in managing stakeholders. As defenders of partnerships, they promote cooperation and trust, which makes projects successful. We can allay Akita Xator's worries and create the conditions for a successful and mutually advantageous collaboration with the consulting business by giving our Project Manager more authority and putting the earlier discussed methods into practice. In the end, this will result in a better and more effective supply chain, which will benefit Akita Xator's company as intended.

## Slide 15: Contract Management
Streamlined Contracting for Our Natural Gas Supply Chain Project
Performance-Based Extensions: A agreement's first term, such as a year, may be extended in accordance with predetermined performance standards, such as cost savings or KPI improvement. Periodic evaluations (such as quarterly or biannual) evaluate the status of the application for an extension.
Scope Creep Management: Control scope creep by having the contract expressly state the original project scope, covering any subprojects. Create a change request procedure in case there are unanticipated changes that need to be extended. Any modifications to the scope, cost, timetable, or duration of the contract need the explicit consent of both parties.
Unambiguous Contract Closure Criteria: Agreement closure takes place when all sub projects are successfully completed on schedule and performance targets (KPIs) are met. Early dismissal owing to unexpected events or shifting priorities is permitted by consent of both parties.
Notes: Speaker Note:
Our objective is to develop an easy-to-use contractual procedure for the project to strengthen the natural gas supply chain. The main components to achieving that are outlined in this slide. We can guarantee a fast procedure that promotes a fruitful and long-lasting relationship with the selected vendor by implementing performance-oriented extensions, skillfully controlling scope creep, and clearly defining contract closure conditions. By doing this, we can reduce the organizational workload and concentrate on accomplishing the project's goals.

## Slide 16: Contract Management
Ensuring a Smooth Project Lifecycle: Termination and Distribution Considerations:
Developed Termination Process: Closure processes for both client and supplier are outlined in open communication along with written notice (e.g., 30 days).
Deliverables and Close-Out: The vendor makes sure that every one of the deliverables, reports, and paperwork are delivered before the project is finished. After a successful finish, there is a formal agreement closing and the last payment.
Optional Post-Closure Monitoring: To guarantee ongoing performance gains, take into account adding a monitoring term (for example, 3 months) for important sub-projects.
Considering Distribution:
Regulatory Compliance: The contract expressly stipulates that the vendor's services must abide by every relevant safety and natural gas distribution legislation.
Data Security: Detailed terms are provided, detailing measures for possible data breaches, access controls, and data management (private information may be involved in a project).
Notes: Speaker Note:
For our natural gas supply chain project, it is essential to have a well specified termination of contract procedure and unambiguous distribution criteria. The essential components for a seamless project lifecycle are outlined in this slide. Appropriate supply and close-out processes ensure a smooth handover, and a structured termination mechanism protects both sides. The long-term achievement is protected by the additional post-closure observation phase. Tight compliance with legislation and strong data security protocols are critical when it comes to distribution. We may create a flexible framework that facilitates effective project completion, possible performance-oriented extensions, and an unambiguous termination procedure by including these components in the contract. This will minimize risks and guarantee the project's accomplishment.

## Slide 17: Performance Management
Strategic Vendor:
Regular evaluations aligning with long-term objectives.
SLAs and KPIs emphasizing innovation and quality.
Planning meetings for ongoing enhancements.
Tactical Vendor:
Monitoring to meet basic service standards.
Simple measurements emphasizing dependability.
Regular evaluations to cut costs and enhance operations.
Important Vendor:
Regular assessments maintaining operational standards.
Emphasis on cost efficiency and shared advantages.
Promote teamwork for addressing challenges.
Notes: Regular evaluations aligning with long-term objectives:
  It's crucial to regularly assess our strategic vendors to ensure they're aligned with our long-term business goals and objectives.
  This helps us maintain focus and direction in our partnerships and ensures that they contribute positively to our overall vision.
SLAs and KPIs emphasizing innovation and quality:
  We establish Service Level Agreements (SLAs) and Key Performance Indicators (KPIs) that prioritize innovation and quality.
  These benchmarks guide our strategic vendors towards delivering high-value solutions that drive innovation and maintain quality standards.
Planning meetings for ongoing enhancements:
  We conduct regular planning meetings with our strategic vendors to foster ongoing improvements and enhancements.
  These sessions provide a platform for collaborative problem-solving and innovation, ensuring that our partnerships evolve to meet changing needs and market dynamics.
Regular assessments maintaining operational standards:
  Our important vendors undergo regular assessments to ensure that they meet our operational standards consistently.
  This helps us maintain efficiency and reliability in our operations, crucial for achieving our business objectives.
Emphasis on cost efficiency and shared advantages:
  We prioritize cost efficiency and seek shared advantages in our relationships with important vendors.
  This collaborative approach fosters mutual benefits and ensures that both parties are aligned towards achieving cost-effective solutions.
Promote teamwork for addressing challenges:
  We promote a teamwork-oriented strategy with our important vendors to effectively address challenges.
  By fostering a collaborative environment, we can tackle complexities and overcome obstacles together, enhancing the success of our partnerships.
Monitoring to meet basic service standards:
  We closely monitor our tactical vendors to ensure they meet our basic service standards consistently.
  This ensures reliability and helps us maintain the essential services required for our operations.
Simple measurements emphasizing dependability:
  Our measurements for tactical vendors focus on simplicity and emphasize dependability.
  This straightforward approach helps us assess reliability quickly and efficiently, ensuring that our tactical vendors meet our expectations.
Regular evaluations to cut costs and enhance operations:
  We conduct regular evaluations of our tactical vendors with a focus on cost reduction and operational enhancement.
  By continuously assessing performance and seeking opportunities for improvement, we optimize our operations and drive efficiency throughout our supply chain.

## Slide 18: Risk Management
Strategic Vendor:
Check stability, reputation, and compliance.
Solid contracts with precise terms.
Frequent meetings to align strategies and address potential risks.
Tactical Vendor:
Standardized agreements with consequences.
Assess risks related to operations and delivery.
Efficient plans for quick vendor replacement.
Important Vendor:
Routine evaluations of performance and compliance.
Continuity plans prioritizing supply chain operations.
Establish performance indicators for risk detection.
Notes: Check stability, reputation, and compliance:
  When dealing with strategic vendors, it's essential to conduct thorough checks to ensure their stability, reputation, and compliance with regulations.
  This helps mitigate the risk of partnering with unreliable or non-compliant vendors, which could adversely affect our operations and reputation.
Solid contracts with precise terms:
  We establish solid contracts with our strategic vendors, outlining precise terms for performance, confidentiality, and dispute resolution.
  These contracts provide clarity and accountability, reducing the likelihood of misunderstandings or disagreements that could lead to disruptions in our partnerships.
Frequent meetings to align strategies and address potential risks:
  We hold frequent meetings with our strategic vendors to align strategies and proactively address potential risks.
  By maintaining open communication and collaboration, we can identify and mitigate risks early, ensuring the success and continuity of our partnerships.
Routine evaluations of performance and compliance:
  Our important vendors undergo routine evaluations to assess their performance and ensure compliance with our standards and regulations.
  This ongoing assessment helps us maintain quality and reliability in our supply chain operations, reducing the risk of disruptions or non-compliance issues.
Continuity plans prioritizing supply chain operations:
  We develop continuity plans that prioritize our supply chain operations, particularly those involving important vendors.
  These plans outline strategies for maintaining continuity in case of disruptions or emergencies, minimizing the impact on our operations and ensuring business resilience.
Establish performance indicators for risk detection:
  We establish performance indicators to detect and monitor risks associated with our important vendors.
  By tracking key metrics and indicators, we can identify potential risks early and take proactive measures to mitigate them, safeguarding our operations and objectives.
Standardized agreements with consequences:
  We use standardized agreements with our tactical vendors, including clear consequences for non-compliance or failure to meet obligations.
  These agreements establish expectations and accountability, ensuring that our tactical vendors understand and fulfill their responsibilities reliably.
Assess risks related to operations and delivery:
  We assess risks related to operations and delivery when dealing with tactical vendors, focusing on potential disruptions or delays.
  By identifying and understanding these risks, we can implement measures to minimize their impact and maintain continuity in our operations.
Efficient plans for quick vendor replacement:
  We develop efficient plans for quick vendor replacement in case of emergencies or unforeseen circumstances.
  These plans outline procedures for identifying alternative vendors and transitioning smoothly to ensure minimal disruption to our operations and objectives.

## Slide 19: Balanced Scorecard
FINANCIAL:
Cost savings percentage and ROI targets.
Implement strategic sourcing and optimize logistics.
CUSTOMER:
Reduce outage minutes and restore services within 1 hour.
Strengthen supply chain resilience and emergency response plans.
INTERNAL PROCESS:
Zero safety incidents and 100% compliance rate.
Conduct regular safety audits and provide continuous training.
LEARNING & GROWTH:
Train 75% of staff annually and implement 2 new innovation projects.
Invest in technology training programs and foster innovation partnerships.
Notes: Financial
Cost savings percentage and ROI targets:
  In the financial perspective, our focus is on achieving cost savings and Return on Investment (ROI) targets.
  By optimizing our expenses and investments, we aim to maximize profitability and resource efficiency.
Implement strategic sourcing and optimize logistics:
  To achieve our financial goals, we prioritize strategic sourcing and logistics optimization.
  This involves identifying cost-effective procurement strategies and streamlining our supply chain processes to reduce expenses and enhance efficiency.
Customer
Reduce outage minutes and restore services within 1 hour:
  From the customer perspective, our priority is to minimize downtime and ensure quick service restoration.
  By reducing outage minutes and restoring services within one hour, we enhance customer satisfaction and loyalty.
Strengthen supply chain resilience and emergency response plans:
  We also focus on strengthening our supply chain resilience and emergency response plans to better serve our customers during disruptions.
  This involves implementing measures to mitigate risks and enhance our ability to respond effectively to unforeseen events.
Internal Process
Zero safety incidents and 100% compliance rate:
  In terms of internal processes, our goal is to maintain zero safety incidents and achieve a 100% compliance rate with regulatory standards.
  This commitment to safety and compliance is fundamental to ensuring the well-being of our employees and the integrity of our operations.
Conduct regular safety audits and provide continuous training:
  To support our safety and compliance objectives, we conduct regular safety audits and provide continuous training to our employees.
  This proactive approach helps identify and address potential risks, ensuring a safe and compliant work environment.
Learning and Growth
Train 75% of staff annually and implement 2 innovation projects:
  In the learning and growth perspective, our focus is on developing our workforce and fostering innovation.
  We aim to train 75% of our staff annually to enhance their skills and capabilities, while also implementing two innovation projects each year to drive organizational growth.
Invest in technology training programs and foster innovation partnerships:
  To support our learning and growth objectives, we invest in technology training programs to keep our workforce updated with the latest tools and techniques.
  Additionally, we foster partnerships for innovation to collaborate with external stakeholders and explore new opportunities for advancement and improvement.

## Slide 20: Reference
Bishop, Randy. 2023. Vendor Contract Management: Procurement Guide + Tips [2023]. July 06. https://www.contractsafe.com/blog/vendor-contract-management.
Duff, John. 2024. 15 Vendor Relationship Management Tips to Increase Procurement ROI. Jan 23. https://www.thomsondata.com/blog/vendor-relationship-management/.
Maryam Hamedi, Reza Zanjirani Farahani, Mohammad Moattar Husseini. 2009. A distribution planning model for natural gas supply chain. March . https://www.sciencedirect.com/science/article/abs/pii/S0301421508005843.
Parr, Alastair. 2022. Vendor Contract Management: The Definitive Guide. April 27. https://www.prevalent.net/blog/vendor-contract-management/.
Rogers, Tom. 2021. 6 Responsibilities of the Procurement Project Manager. Feb. https://vendorcentric.com/single-post/6-Responsibilities-of-the-Procurement-Project-Manager/#:~:text=The%20Project%20Manager%E2%80%99s%20role%20is%20to%20ensure%20each,get%20questions%20answered%2C%20and%20facilitate%20the%20contracting%20process.
Roy, Shashwati. 2023. Procurement Management & The Project Manager’s Role In The Project Life Cycle. Jul 07. https://thedigitalprojectmanager.com/projects/managing-procurements/procurement-management/.
n.d. The Complete Guide to Vendor Termination Process and Termination Clauses: Everything You Need to Know. https://miamicloud.com/vendor-termination-process-mastering-termination-clauses-for-vendor-contracts/.
Len Riley (Nov 13, 2017): The top 10 internal issues impacting vendor relations.: https://www.cio.com/article/227927/the-top-10-internal-issues-impacting-vendor-relations.html
HCM Works (23 Sep 2015): WHAT IS VENDOR MANAGEMENT? : https://www.hcmworks.com/blog/what-is-vendor-management
Notes: Here are the references used in preparing our vendor management plan. They include reputable sources such as academic journals, industry publications, and standards organizations.

## Slide 21: Reference
HCM Works (23 Sep 2015): WHAT IS VENDOR MANAGEMENT? : https://www.hcmworks.com/blog/what-is-vendor-management
Diana Ramos | April 19, 2017 (updated November 17, 2021): Definitive Guide to Vendor Risk Management: https://www.smartsheet.com/vendor-risk-management-strategy-and-tips
Ian Bryce (Dec 18, 2023): How to Manage Vendors in 2024: https://www.gatekeeperhq.com/blog/how-to-manage-vendors
Kunjal Suri(Jun 15, 2023:Last Modified: Jan 2, 2024): Vendor Management 101: Best Practices and Key Considerations: https://www.zycus.com/blog/supplier-management/vendor-management-101-best-practices-and-key-considerations
Del Vecchio, L. (2024, February 19). Vendor Performance Management. Planergy Software. https://planergy.com/blog/vendor-performance-management/
Ramos, D. (n.d.). Peak Performance Guide to Vendor Management. Smartsheet. https://www.smartsheet.com/content/vendor-management
Kless, M. (2018, November 29). Vendor Performance Management: A 360 degree approach to enterprise value strategy. Compliance Education Institute. https://compliance-edu.com/vendor-performance-management-a-360-degree-approach-to-enterprise-value-strategy/
https://publications.anl.gov/anlpubs/2008/02/61034.pdf
(2021). Low-Pressure Natural Gas Distribution Pipelines - Roles and Responsibilities. Government of Alberta. Retrieved from https://open.alberta.ca/dataset/4de4b67b-f293-4aa4-82e1-c13aa38efd70/resource/00cef225-fcad-418b-85ec-ced267105705/download/af-low-pressure-natural-gas-distribution-pipelines-roles-responsibilities.pdf
Notes: Here are the references used in preparing our vendor management plan. They include reputable sources such as academic journals, industry publications, and standards organizations.

## Slide 22: Thank you
Group 07 | 
Terin Chacko Hitenkumar B. Patel S M Rakibul Basher Gihan Shamike Liyanage | 1117845 1120292 1168369 1142109
Notes: Thank you for your attention. If you have any questions this is the time to ask.