## Slide 1: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#1 Story
CEO Welcome Note
Stories 1 to 5
#2 Story
Customer Testimonial (3 points)
Write welcome note (PO)
Include CEO image (DT)
#4 Story
Feature Testimonials (5 points)
Gather customer testimonials (DT)
Draft testimonial (DT)
Insert survey link in newsletter (DT)
Test survey link to ensure functionality (DT)
Gather testimonials from satisfied customers (DT)
Select and format testimonials for inclusion (DT)
Draft and format FAQs section (DT)
Compile common FAQs about CO's products and services (DT)
#3 Story
Include Survey Link (3 points)
#5 Story
FAQs Section (3 points)

## Slide 2: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#6 Story
Troubleshooting Guide (5 points)
Stories 6 to 10
#7 Story
Feature Story on PC Monitor Ergonomics (8 points)
Identify common furniture assembly issues (DT)
Create troubleshooting steps for each issue (DT)
#9 Story
Highlight Recent Customer Projects (6 points)
Research optimal monitor positioning (Researcher)
Write feature story (Researcher)
Design newsletter signup box (UI/UX Designer)
Gather information on recent customer projects (Sales Representative)
Write section highlighting recent projects (Sales Representative)
Write section on home office organization (Content Writer)
Brainstorm and compile home office organization tips (Content Writer)
#8 Story
Newsletter Signup Box Design (2 points))
#10 Story
Home Office Organization Tips (1 point)

## Slide 3: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#11 Story
Upcoming Product Launches and Innovations (8 points)
Stories 11 to 15
#12 Story
CO's Awards and Accolades (9 points)
Gather information on upcoming product launches and innovations (Marketing team member)
Write section on upcoming product releases (Marketing team member)
#14 Story
Feedback/Commentary Text Box Design (2 points)
Compile list of CO's awards and accolades (Marketing team member)
Write section highlighting awards and accolades (Marketing team member)
Brainstorm and compile tips for remote team collaboration and communication (Marketing team member)
Write section on remote teamwork tips (Marketing team member)
Design feedback/commentary text box (UI/UX Designer)
Design visually appealing graphics and layouts (Graphic Designer)
#13 Story
Tips for Remote Team Collaboration and Communication (3 points)
#15 Story
Newsletter Graphics and Layouts (4 points)

## Slide 4: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#16 Story
Social Media Buttons in Footer (1 point)
Stories 16 to 20
#17 Story
Infographic Design (4 points)
Include social media buttons in footer (Social Media Manager)
#19 Story
Customer Inquiries Section (2 points)
Design visually appealing infographic (Graphic Designer)
Research and compile information on ergonomic accessories (Content Writer)
Write section on ergonomic accessories (Content Writer)
Compile common customer inquiries and concerns (Customer Service Representative)
Write section addressing customer inquiries (Customer Service Representative)
Create "Question of the Week" section content (Content Writer)
#18 Story
Ergonomic Accessories Section (4 points)
#20 Story
Question of the Week Section (3 points)

## Slide 5: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#21 Story
Special Promotion for Inaugural Edition (5 points)
Stories 21 to 25
#22 Story
Upcoming Sales and Promotions Section (3 points)
Plan and design special promotion (Marketing team member)
#24 Story
Community Involvement and Charitable Initiatives Spotlight (9 points)
Gather information on upcoming sales and promotions (Marketing team member)
Write section on upcoming sales and promotions (Marketing team member)
Research industry trends and insights (Content Writer)
Write section on industry trends and insights (Content Writer)
Gather information on community involvement and charitable initiatives (Marketing team member)
Write spotlight on CO's community involvement and charitable initiatives (Marketing team member)
Write section on industry news and updates (Customer)
Gather information on industry news and updates (Customer)
#23 Story
Industry Trends and Insights Section (10 points)
#25 Story
Industry News and Updates Section (2 points)

## Slide 6: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#26 Story
Banner Design (3 points)
Stories 26 to 30
#27 Story
CO's Commitment to Sustainability Section (5 points)
Design banner with company logo and name (UI/UX Designer)
#29 Story
Social Media Visuals (4 points)
Gather information on CO's sustainability initiatives (Marketing team member)
Write section on CO's commitment to sustainability (Marketing team member)
Collect customer success stories (Sales Representative)
Write customer success stories section (Sales Representative)
Design eye-catching visuals for social media sharing (Graphic Designer)
Add three brief images of top products (Marketing team member)
Design footer with key information and links (Marketing team member)
#28 Story
Customer Success Stories (10 points)
#30 Story
Footer Creation (2 points)
Add Twitter and "Facebook like" buttons (Marketing team member)
Include CO's phone number, address, and unsubscribe link (Marketing team member)

## Slide 7: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#31 Story
Office Productivity Tips Section (7 points)
Stories 31 to 35
#32 Story
Upcoming Events and Trade Shows Section (8 points)
Research and compile office productivity tips (Content Writer)
Write section on office productivity tips (Content Writer)
#34 Story
Customizable Furniture Examples (4 points))
Gather information about upcoming events and trade shows (Marketing team member)
Write section on upcoming events and trade shows (Marketing team member)
Write 100-word product review of the new Flexi-light (Content Writer)
Compile examples of CO's customizable office furniture options (Customer)
Include examples of customizable office furniture options in the newsletter (Customer)
Write section on ergonomic chair selection tips (Content Writer)
Research and compile ergonomic chair selection tips (Content Writer)
#33 Story
Flexi-light Product Review (4 points)
#35 Story
Ergonomic Chair Selection Tips (3 points)

## Slide 8: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#36 Story
Ottawa Store Opening Blurb (6 points)
Stories 36 to 40
#37 Story
Office Decor Ideas Section (10 points)
Write blurb about the opening of the Ottawa store (Marketing team members)
Include blurb about the Ottawa store opening in the newsletter (Marketing team members)
#39 Story
CO Employee Spotlight Feature (8 points)
Research and compile office decor ideas and inspiration (Content Writer)
Write section on office decor ideas and inspiration (Content Writer)
Write Tech Tip on "how to use Comments in PowerPoint" (Content Writer)
Include Tech Tip in the newsletter (Content Writer)
Select CO employee for spotlight feature (Content Writer)
Write spotlight feature on selected CO employee (Content Writer)
Write section on customer loyalty rewards and programs (Marketing team member)
Compile information on customer loyalty rewards and programs (Marketing team member)
#38 Story
Tech Tip on PowerPoint Comments (4 points)
#40 Story
Customer Loyalty Rewards Section (1 point)
Include spotlight feature in the newsletter (Content Writer)

## Slide 9: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#41 Story
Editorial on Office Solutions (5 points)
Stories 41 to 45
#42 Story
Innovative Office Furniture Solutions Article (5 points)
Write editorial on the need for specialized and customized office solutions (Editorial Writer)
Include editorial in the newsletter (Editorial Writer)
#44 Story
Customer Spotlight (3 points)
Research and write article on innovative office furniture solutions (Customer)
Include article in the newsletter (Customer)
Include customer satisfaction survey link in the newsletter (Customer Service Representative)
Select notable client for customer spotlight (Marketing team member)
Write customer spotlight feature (Marketing team member)
Include customer reviews and ratings in the newsletter (Sales Representative)
Collect customer reviews and ratings for CO's products (Sales Representative)
#43 Story
Customer Satisfaction Survey Link (2 points)
#45 Story
Customer Reviews and Ratings (7 points)
Include customer spotlight feature in the newsletter (Marketing team member)

## Slide 10: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#1 Story
CEO Welcome Note
Stories 1 to 5
#2 Story
Customer Testimonial (3 points)
Write welcome note (PO)
Include CEO image (DT)
#4 Story
Feature Testimonials (5 points)
Gather customer testimonials (DT)
Draft testimonial (DT)
Insert survey link in newsletter (DT)
Test survey link to ensure functionality (DT)
Gather testimonials from satisfied customers (DT)
Select and format testimonials for inclusion (DT)
Draft and format FAQs section (DT)
Compile common FAQs about CO's products and services (DT)
#3 Story
Include Survey Link (3 points)
#5 Story
FAQs Section (3 points)

## Slide 11: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#6 Story
Troubleshooting Guide (5 points)
Stories 6 to 6
Identify common furniture assembly issues (DT)
Create troubleshooting steps for each issue (DT)

## Slide 12: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
Stories 7 to 11
#7 Story
Feature Story on PC Monitor Ergonomics (8 points)
#9 Story
Highlight Recent Customer Projects (6 points)
Research optimal monitor positioning (Researcher)
Write feature story (Researcher)
Design newsletter signup box (UI/UX Designer)
Gather information on recent customer projects (Sales Representative)
Write section highlighting recent projects (Sales Representative)
Write section on home office organization (Content Writer)
Brainstorm and compile home office organization tips (Content Writer)
#8 Story
Newsletter Signup Box Design (2 points))
#10 Story
Home Office Organization Tips (1 point)
#11 Story
Upcoming Product Launches and Innovations (8 points)
Gather information on upcoming product launches and innovations (Marketing team member)
Write section on upcoming product releases (Marketing team member)

## Slide 13: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
Stories 12 to 13
#12 Story
CO's Awards and Accolades (9 points)
Compile list of CO's awards and accolades (Marketing team member)
Write section highlighting awards and accolades (Marketing team member)
Brainstorm and compile tips for remote team collaboration and communication (Marketing team member)
Write section on remote teamwork tips (Marketing team member)
#13 Story
Tips for Remote Team Collaboration and Communication (3 points)

## Slide 14: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
Stories 14 to 18
#14 Story
Feedback/Commentary Text Box Design (2 points)
Design feedback/commentary text box (UI/UX Designer)
Design visually appealing graphics and layouts (Graphic Designer)
#15 Story
Newsletter Graphics and Layouts (4 points)
#16 Story
Social Media Buttons in Footer (1 point)
#17 Story
Infographic Design (4 points)
Include social media buttons in footer (Social Media Manager)
Design visually appealing infographic (Graphic Designer)
Research and compile information on ergonomic accessories (Content Writer)
Write section on ergonomic accessories (Content Writer)
#18 Story
Ergonomic Accessories Section (4 points)

## Slide 15: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
Stories 19 to 19
#19 Story
Customer Inquiries Section (2 points)
Compile common customer inquiries and concerns (Customer Service Representative)
Write section addressing customer inquiries (Customer Service Representative)

## Slide 16: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
Stories 20 to 24
Create "Question of the Week" section content (Content Writer)
#20 Story
Question of the Week Section (3 points)
#21 Story
Special Promotion for Inaugural Edition (5 points)
#22 Story
Upcoming Sales and Promotions Section (3 points)
Plan and design special promotion (Marketing team member)
#24 Story
Community Involvement and Charitable Initiatives Spotlight (9 points)
Gather information on upcoming sales and promotions (Marketing team member)
Write section on upcoming sales and promotions (Marketing team member)
Research industry trends and insights (Content Writer)
Write section on industry trends and insights (Content Writer)
Gather information on community involvement and charitable initiatives (Marketing team member)
Write spotlight on CO's community involvement and charitable initiatives (Marketing team member)
#23 Story
Industry Trends and Insights Section (10 points)

## Slide 17: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
Stories 25 to 25
Write section on industry news and updates (Customer)
Gather information on industry news and updates (Customer)
#25 Story
Industry News and Updates Section (2 points)

## Slide 18: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#26 Story
Banner Design (3 points)
Stories 26 to 29
#27 Story
CO's Commitment to Sustainability Section (5 points)
Design banner with company logo and name (UI/UX Designer)
#29 Story
Social Media Visuals (4 points)
Gather information on CO's sustainability initiatives (Marketing team member)
Write section on CO's commitment to sustainability (Marketing team member)
Collect customer success stories (Sales Representative)
Write customer success stories section (Sales Representative)
Design eye-catching visuals for social media sharing (Graphic Designer)
#28 Story
Customer Success Stories (10 points)

## Slide 19: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#31 Story
Office Productivity Tips Section (7 points)
Stories 30 to 32
#32 Story
Upcoming Events and Trade Shows Section (8 points)
Research and compile office productivity tips (Content Writer)
Write section on office productivity tips (Content Writer)
Gather information about upcoming events and trade shows (Marketing team member)
Write section on upcoming events and trade shows (Marketing team member)
Add three brief images of top products (Marketing team member)
Design footer with key information and links (Marketing team member)
#30 Story
Footer Creation (2 points)
Add Twitter and "Facebook like" buttons (Marketing team member)
Include CO's phone number, address, and unsubscribe link (Marketing team member)

## Slide 20: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
Stories 33 to 35
#34 Story
Customizable Furniture Examples (4 points))
Write 100-word product review of the new Flexi-light (Content Writer)
Compile examples of CO's customizable office furniture options (Customer)
Include examples of customizable office furniture options in the newsletter (Customer)
Write section on ergonomic chair selection tips (Content Writer)
Research and compile ergonomic chair selection tips (Content Writer)
#33 Story
Flexi-light Product Review (4 points)
#35 Story
Ergonomic Chair Selection Tips (3 points)

## Slide 21: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#36 Story
Ottawa Store Opening Blurb (6 points)
Stories 36 to 37
#37 Story
Office Decor Ideas Section (10 points)
Write blurb about the opening of the Ottawa store (Marketing team members)
Include blurb about the Ottawa store opening in the newsletter (Marketing team members)
Research and compile office decor ideas and inspiration (Content Writer)
Write section on office decor ideas and inspiration (Content Writer)

## Slide 22: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
Stories 38 to 40
#39 Story
CO Employee Spotlight Feature (8 points)
Write Tech Tip on "how to use Comments in PowerPoint" (Content Writer)
Include Tech Tip in the newsletter (Content Writer)
Select CO employee for spotlight feature (Content Writer)
Write spotlight feature on selected CO employee (Content Writer)
Write section on customer loyalty rewards and programs (Marketing team member)
Compile information on customer loyalty rewards and programs (Marketing team member)
#38 Story
Tech Tip on PowerPoint Comments (4 points)
#40 Story
Customer Loyalty Rewards Section (1 point)
Include spotlight feature in the newsletter (Content Writer)

## Slide 23: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#41 Story
Editorial on Office Solutions (5 points)
Stories 41 to 45
#42 Story
Innovative Office Furniture Solutions Article (5 points)
Write editorial on the need for specialized and customized office solutions (Editorial Writer)
Include editorial in the newsletter (Editorial Writer)
#44 Story
Customer Spotlight (3 points)
Research and write article on innovative office furniture solutions (Customer)
Include article in the newsletter (Customer)
Include customer satisfaction survey link in the newsletter (Customer Service Representative)
Select notable client for customer spotlight (Marketing team member)
Write customer spotlight feature (Marketing team member)
Include customer reviews and ratings in the newsletter (Sales Representative)
Collect customer reviews and ratings for CO's products (Sales Representative)
#43 Story
Customer Satisfaction Survey Link (2 points)
#45 Story
Customer Reviews and Ratings (7 points)
Include customer spotlight feature in the newsletter (Marketing team member)

## Slide 24: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#1 Story
CEO Welcome Note
Stories 1 to 5
#2 Story
Customer Testimonial (3 points)
Write welcome note (PO)
Include CEO image (DT)
#4 Story
Feature Testimonials (5 points)
Gather customer testimonials (DT)
Draft testimonial (DT)
Insert survey link in newsletter (DT)
Test survey link to ensure functionality (DT)
Gather testimonials from satisfied customers (DT)
Select and format testimonials for inclusion (DT)
Draft and format FAQs section (DT)
Compile common FAQs about CO's products and services (DT)
#3 Story
Include Survey Link (3 points)
#5 Story
FAQs Section (3 points)

## Slide 25: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#1 Story
CEO Welcome Note
Stories 1 to 5
#2 Story
Customer Testimonial (3 points)
Write welcome note (PO)
Include CEO image (DT)
#4 Story
Feature Testimonials (5 points)
Gather customer testimonials (DT)
Draft testimonial (DT)
Insert survey link in newsletter (DT)
Test survey link to ensure functionality (DT)
Gather testimonials from satisfied customers (DT)
Select and format testimonials for inclusion (DT)
Draft and format FAQs section (DT)
Compile common FAQs about CO's products and services (DT)
#3 Story
Include Survey Link (3 points)
#5 Story
FAQs Section (3 points)

## Slide 26: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#1 Story
CEO Welcome Note
Stories 1 to 5
#2 Story
Customer Testimonial (3 points)
Write welcome note (PO)
Include CEO image (DT)
#4 Story
Feature Testimonials (5 points)
Gather customer testimonials (DT)
Draft testimonial (DT)
Insert survey link in newsletter (DT)
Test survey link to ensure functionality (DT)
Gather testimonials from satisfied customers (DT)
Select and format testimonials for inclusion (DT)
Draft and format FAQs section (DT)
Compile common FAQs about CO's products and services (DT)
#3 Story
Include Survey Link (3 points)
#5 Story
FAQs Section (3 points)

## Slide 27: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#1 Story
CEO Welcome Note
Stories 1 to 5
#2 Story
Customer Testimonial (3 points)
Write welcome note (PO)
Include CEO image (DT)
#4 Story
Feature Testimonials (5 points)
Gather customer testimonials (DT)
Draft testimonial (DT)
Insert survey link in newsletter (DT)
Test survey link to ensure functionality (DT)
Gather testimonials from satisfied customers (DT)
Select and format testimonials for inclusion (DT)
Draft and format FAQs section (DT)
Compile common FAQs about CO's products and services (DT)
#3 Story
Include Survey Link (3 points)
#5 Story
FAQs Section (3 points)

## Slide 28: Project - Newsletter
Stories | To Do | In Progress | Blocked | Done
#1 Story
CEO Welcome Note
Stories 1 to 5
#2 Story
Customer Testimonial (3 points)
Write welcome note (PO)
Include CEO image (DT)
#4 Story
Feature Testimonials (5 points)
Gather customer testimonials (DT)
Draft testimonial (DT)
Insert survey link in newsletter (DT)
Test survey link to ensure functionality (DT)
Gather testimonials from satisfied customers (DT)
Select and format testimonials for inclusion (DT)
Draft and format FAQs section (DT)
Compile common FAQs about CO's products and services (DT)
#3 Story
Include Survey Link (3 points)
#5 Story
FAQs Section (3 points)